## Slide 1
Project Poseidon
MVP 1
Dhaval Patel [ 200439819 ]

## Slide 2
UN Sustainable Development Goals
Ensure access to water and sanitation for all
Goal 6 - Clean water and sanitation
Ensure healthy lives and promote well-being for all at all ages.
Goal 3 – Good Health and Well-Being
Make Communities inclusive, safe, resilient and sustainable
Goal 11 – Sustainable Cities and communities
Revitalize the global partnership for sustainable development
Goal 17 – Partnerships for Goals

## Slide 3
MVP 1
19th May 2021
Data preprocessing
Training the model
packaging and deploying the model
Plot map of the water pumps
IMPLEMENTED MVP 1
2nd June 2021
6th June 2021
16th June 2021
MVP 1
MVP 2
MVP 3
Sprint 1
Data preprocessing
Training the model
packaging and deploying the model
Crafting the UI for making prediction
Plot map of the water pumps
PROPOSED MVP 1
Status for MVP 1
Chart: 
| 1st Qtr | 2nd Qtr | 3rd Qtr | 4th Qtr
Sales | 6 | 2 | 2 | 2

## Slide 4
Implementation challenges for MVP 1
Finding the Dataset
Preprocessing the data
Determining Feature Engineering Depth
Configuration of Geopandas library and Map plot features
Deciding the model, model parameters and architecture
Training time for the initial designed models was huge.

## Slide 5
Project changes
Creating a web interface for the users
  The only change from proposed MVP1 tasks is implementing a web user interface in Django.
    The Demo includes the standalone interface for using the model

## Slide 6
FLOW DIAGRAM

## Slide 7
DEMO

## Slide 8
Project issues
DEPLOYING THE MODEL ON DJANGO WEB INTERFACE
  The complexity of the model can cause issue when creating the form for prediction as the model input contains 40 variables
  The size of the pickle model is 145 MB
Creating a Web interface
  Complexity in preprocessing the input from the users to make it suitable for the model
  Perform data preprocessing task on Django

## Slide 9
Chart: 
| 1st Qtr | 2nd Qtr | 3rd Qtr | 4th Qtr
Sales | 6 | 2 | 2 | 2
19th May 2021
2nd June 2021
9th June 2021
16th June 2021
MVP 1
MVP 2
MVP 3
Sprint 2
Overall MVP Status
Reflection
Status – on track
Important feature – model training
Barriers to over come
  Understanding of technology (Django)
  Other classes work
  Limited time for MVP 2
  Working with model with 40 parameters
Next Up
Focus on pending MVP1 task
Work on proposed MVP 2 tasks

## Slide 10
Thank you
Questions ?